## Slide 1: Sprint 1 Presentation
Braeden Burnett, Jakob Haehre, Kira McFadden, Tyler Carr

## Slide 2: Introduction
High Level View:
Display aircraft information using a more reliable information source
Create a Website with better usability and display than FlightRadar24
Use ASR to incorporate ATC and Pilot communications
Benefit:
Don't have to switch back and forth between map and ATC viewer
Importance:
Providing information to ….. FIX ME
Integrates separate tools into the same tool

## Slide 3: Design Considerations
Assumptions
  None yet
Dependencies
  None yet
Constraints
  None yet
Industry Standards
  None yet
Safety Constraints
  None yet

## Slide 4: System Architecture:
Architectural Diagram
Descriptions of Major Sub-Systems
Communication Architecture
Automatic Speech Recognition(ASR)
  Used to transcribe Air Traffic Control (ATC) live audio into text
Website
  Will use transcribed audio to display location and heading of Aircrafts

## Slide 5: Sub Systems Design
Overview
Class Diagram
Interfaces Exports
Automatic Speech Recognition(ASR)
  Nvidia Nemo Models
Website

## Slide 6: Demo Video Website
Untitled.mp4 (Press control and click)

## Slide 7: Demo Video Model

## Slide 8: Lessons Learned
Heading into the next sprint we will...
Share documents in a standardized way to avoid "permission denied"
Communicate accomplishments better
Use Trello more to mark tasks as completed or document progress

## Slide 9: Project Timeline
Sprint | Goals
1 | Install and learn NeMo Figure out where and how to host website Research PyTorch, Aeronautical Map APIs, interactive map APIs, NeMo Initial website setup
2 | Get PC set up for hosting and training Website map improvements Add floating textbox to website Use example datasets to train Nemo Model Research ASR API, Do Summative Statistics on 4 Models and optimize
Backlog | 

## Slide 10: Thank you
Questions?